GUCEF
Galaxy Unlimited Client Engine Framework

development roadmap

Author: Dinand Vanvelzen
Revision: 16 September 2006
Restriction: Public document

## Revision 1.0: first named release
### Platform targets
- The entire code-base must be compliant with the coding standard
- Test documents must be available for all modules (PVS)
- Design documents must be available for all modules (PDS)
- Requirement documents must be available for all modules (PRS)
- fix any and all known platform bug(s)
## Revision 0.6: feature release
### Platform targets
Add the gucefGUI module to the platform as an official platform module.
### Module targets
gucefCOM:
Provide official support for a bittorrent client, if needed by means of a plugin
## Revision 0.5: quality release
### Platform targets
- The entire code-base must be compliant with the coding standard
- Test documents must be available for all modules (PVS)
- Design documents must be available for all modules (PDS)
- Requirement documents must be available for all modules (PRS)
- fix any and all known platform bug(s)
## Revision 0.4: feature & port release
### Platform targets
All platform modules must compile without errors and warnings in release mode using:
Microsoft Visual Studio 2005
  Microsoft Visual Studio 2003
  recent version of MingW
  recent version of GCC (>= 3.4)
Support for other compilers may be added but will not be officially supported in this release.
Official support for a LUA scripting plugin which includes module bindings
### Module targets
gucefIMAGE:
official support for a plugin(s) that support loading from a minimum of 8 popular image formats. and save in at least 4 formats.
## Revision 0.3: feature & port release
### Platform targets
Remove all code designated as deprecated
All code must be commented in accordance to the coding standard
At least 1 Linux distribution will be officially supported
The entire code-base must allow for 64-bit build configurations
### Module targets
gucefCOM
support for a threaded event pump for all networking
gucefINPUT:
Provide official support for a plugin that provides joystick / game-pad support
## Revision 0.2: feature release
### Platform targets
Add the gucefPATCHER module to the platform as an official platform module.
### Module targets
gucefINPUT:
Provide official support for a directInput based input driver plugin
gucefCOMCORE:
- FTP client implementation that works with at least 2 popular FTP servers and complies with the FTP protocol standard.
- POP3 client implementation
- SMTP client implementation
- Support for hardware com-port's
gucefVFS:
Official support for a zip compression compatible pack reader plugin

## Revision 0.1: Initial release
### Platform targets
- The platform must include the following modules:
  - gucefCORE
  - gucefMT
  - gucefVFS
  - gucefIMAGE
  - gucefCOMCORE
  - gucefCOM
  - gucefINPUT
  - gucefDRN
- All platform modules must compile without errors and warnings in release mode using Microsoft Visual Studio 2005. Support for other compilers may be added but will not be officially supported in this release.
- All modules should be tested using test applications. The test applications don't have to cover everything but one must exist per module.
- publish coding standard document
- publish platform roadmap document
- License change to LGPL
### Module targets
gucefCORE:
official support for a plugin that supports loading settings from XML
gucefIMAGE:
official support for a plugin(s) that support loading from a minimum of 4 popular image formats and save in at least 1 format.
gucefMT:
tests must be implemented and executed for all functionality in the gucefMT module, the module has to pass all tests.